Benjamin Jusufovic

Curtis Mayberry

Thinh Luong

Ben Cao

Week 14

Purpose:

The purpose of this report is to highlight the progress that our team has made towards initiating our production design for our senior design project (F10-19).

Progress:

Throughout week 14, our group has focused on finishing our schematic design and continuing our software implementation. We have spent a lot of our time completing the design draft document and preparing for our design presentations. As of now, the only portion of the schematic design left to implement is the power system as well as the system reset operation.

Completed:

1. 80 % of schematic design
2. 25% of software development
3. 100 % of design document

Goals for this week:

1. Complete 100 % of the schematic design for the overall system
2. Complete 50 % of software development for basic functionality of the user interface system
3. Prepare for the design presentation